### Team: GoalWise

### Week: 4

### Date: Aug 2nd, 2026

### Members reporting: Natnael, Vishal, Ashutosh, Thanh

### 1. Done since last stand-up

- Complete the 1–2 page project proposal and presentation — Vishal, with contributions from all team members.

- Finalize the system architecture and technical stack — Nati.

- Complete the user workflow, UI/UX concept, and competitive analysis — Ashutosh.

- Finalize the MVP scope, risk mitigation strategy, and proposal review — Thanh.

- Review the complete proposal and presentation as a team before submission — All members.

### 2. Plan for next week

- Revise PDR feedback & final SRS v2 after the presentation and conclude any updates for the whole team to agree upon

- Initial and define SPMP to start building after the SRS v2 is completed

3. Blockers / risks / help needed

Current risk: After the presentation, the primary audience may not have a confirmed income, and it would be hard for them to use the software without a confirmed income.

Mitigation: Redefine confirmed income as the income both certain (that will be received from the future, such as wages, salaries) and income already received from the past, no matter how uncertain the source is (savings, freelance, investing, etc).

Help needed: None currently.

### 4. Member contributions

Vishal — did: Complete the introduction and coordinate the final proposal. Next: Initiate project timeline with milestones and deliverables - gather and synchronize other members’ plan into a cohesive timeline. Oversee risk in the project plan.

Nati — did: Finalize the architecture diagram and technical section. Next: Estimate development effort and resources needed. Initiate technical development plan & AI coordination plan.

Ashutosh — did: Finalize the visual design and presentation slides. Next: Plan for wireframes and UI mockup, sync plan with Nati to make sure both technical and interface timeline work with each other.

Thanh — did: Review the proposal for completeness, consistency, and formatting. Next: Plan to track deliverables according to the team plan for development milestones registers. Initiate test plan and risk assessment according to Nati & Ashutosh timeline.

### 5. Deliverable status

GoalWise Project Proposal and Presentation — done.

### 6. AI & tools note

Where AI helped this week: AI was used to brainstorm and refine the GoalWise presentation after the final touch from all members.

Where we had to verify or correct it: The team each verified their presentation content to be consistent with the project requirements and with each other to ensure it is related to the project, not just generated content from AI.

Tools/repo link, if any: NatiSeifu/goal-wise