GoalWise

Weekly Standup Report

Week of August 30, 2026 (Security Week)  ·  MSCS 2101, Group 3

# Done This Week

## Vishal — Project Manager

- In charge of security review and coordinating the team to finalize the security features, including the UX and source code – ensure the whole team follows the direction in the review document.

- Lead the acceptance test for ready features SAST review

## Nati — Backend

- Target to complete CSV import + AI explain-only layer — positioned as bounded demo increments, explicitly not touching pace-v1 calculation

- Execute the SQAP release-candidate checklist (Appendix A) once CSV/AI increments land

- Support SAST review and perform DAST review on staging

## Ashutosh — Frontend / UX

- Continue to optimize UX design based on updated source code and update security features on the UX

- Perform UI streamlining with new security features

- Support DAST review on staging

## Thanh — QA / Documentation

- Add two new risks (Deployment drift, UX completeness) to the SPMP register to match what's shown in the CDR deck

- Recommend and gather security risks for Vishal to complete the security review

- Review all security solutions and features for documentation

- Partially performing acceptance tests with Vishal

# In Progress / Next

- Review security features and test for release on staging

- Test CSV import + AI explain-only layer with new security features

- Define necessary actions for pending code errors and warnings

- Prepare for rehearsal

# Blockers / Watch Items

- SPMP risk register and CDR deck risk list are still out of sync — low urgency but should close before Final

- Frontend Docker image was running as root in the production stage — no USER directive. Added a non-root user.

- 21 other Semgrep warnings — all triaged as false positives or not applicable (mostly i18n label warnings, which don't apply since we're English-only for MVP).