Team: GoalWise · Week: 6 · Date: Aug 16, 2026 · Members reporting: Nati, Vishal, Ashutosh, Thanh

### 1. Done since last stand-up

Completed frontend/backend integration and released GoalWise v0.2.0.

Deployed v0.2.0 to a Railway staging environment, allowing the team to test the application in a realistic hosted environment and identify improvements, missing features, and gaps against the SRS.

Performed code review and verification of the implementation, including review of AI-assisted code, automated testing, linting, type checking, and manual usability testing.

### 2. Plan for next week

Refine the UI and streamline the overall GoalWise user experience based on staging feedback — Nati, Ashutosh.

Continue cross-checking the implementation against the SRS and implement any missing requirements or features — all.

Resolve outstanding bugs identified through staging and manual testing — Vishal, Thanh, Nati.

Once the core application and UX are stable, begin implementing secondary features such as AI summarization.

### 3. Blockers / risks / help needed

No current blockers.

Risk: Adding secondary features before completing staging validation could introduce unnecessary complexity or leave gaps in the core workflow.

Mitigation: Prioritize UI refinement, spec conformance, usability, and outstanding bugs before expanding AI functionality.

### 4. Member contributions

Nati — did: backend development, frontend/backend integration, deployment work, and technical review · next: resolve staging issues and continue core feature development.

Ashutosh — did: frontend development and UI refinement · next: continue improving the UI and overall UX.

Vishal — did: cross-checked the implementation against the project specifications and performed manual testing · next: continue verifying implementation against requirements.

Thanh — did: thorough manual testing and documented the current staging environment and application behavior · next: continue testing and documenting identified issues.

### 5. Deliverable status

Implementation increment — v0.2.0 working with frontend/backend integration and deployed to Railway staging.

Code-review log — review identified a deployment issue involving stricter CSRF enforcement on mobile browsers. We resolved this by introducing a Caddy reverse proxy, allowing CSRF handling to remain at the application level rather than depending on browser behavior. Review also identified a spec-conformance gap: the API supported deleting/archiving goals, but the corresponding UI functionality had not been integrated. This was flagged for frontend implementation.

Quality gates — unit tests run automatically through CI on merges to development and main branches; Ruff linting and mypy type checking are also used. AI-assisted code review and manual staging/usability testing were performed. The v0.2.0 increment passed the current quality gates and was deployed to staging.

### 6. AI & tools note — what our review caught

AI assisted with implementation and code review, but its output was treated as something to verify rather than accept automatically.

The review process caught the CSRF deployment issue that could have caused failures specifically on mobile browsers after hosting, even though the application worked during local development. Testing and review led us to implement the Caddy reverse-proxy solution before broader deployment.

Review against the SRS also caught the missing goal deletion/archiving UI integration. The backend API already supported the functionality, but reviewing the complete user workflow revealed that users had no way to access it from the interface.

Overall, the AI-assisted implementation was generally solid, but these issues showed why automated tests, code review, spec verification, and manual testing of the deployed application are still necessary.